BlinkOne

TRD Gap Analysis & Cursor.ai Build Prompt

─────────────────────────────────────────

Client: LABBIK Telecom S.P.C  ·  Muscat, Oman  ·  May 2026

Prepared against TRD — AI-Powered Omnichannel Contact Center & CRM Platform

# Status Legend

| DONE | Fully implemented, tested, and production-ready in the codebase |
| --- | --- |
| PARTIAL | Service scaffolded / core logic present but missing critical sub-features or tests |
| STUB | File/route exists, returns placeholder data, real logic not wired (e.g. STT with GOOGLE_STT_STUB=1) |
| PENDING | Not yet started — no meaningful code exists for this TRD requirement |

# TRD Requirements Gap Analysis — All 73 Requirements

Every TRD requirement mapped against the current BlinkOne codebase (inspected May 2026). Status is based on actual file/code inspection, not documentation claims.

| TR-ID | Requirement | Current Implementation | Status | What Is Pending / Notes |
| --- | --- | --- | --- | --- |
| PLATFORM OWNERSHIP (TR-01 to TR-05) |  |  |  |  |
| TR-01 | Full source code ownership | git repo, MIT sidecar license | DONE | Source delivered; THIRD_PARTY_LICENSES.md present. ✓ |
| TR-02 | LABBIK rights to modify & deploy | docker-compose.yml + all services | DONE | On-prem compose stack ready. ✓ |
| TR-03 | No vendor lock-in | Open stack: Asterisk, Postgres, Redis, MinIO | DONE | All open-source infra. ✓ |
| TR-04 | Independent deployment | docker-compose.blinkone.yml | DONE | Self-contained boot confirmed. ✓ |
| TR-05 | Full admin control | gateway + admin-panels + Vue overlay | DONE | Admin UI + RBAC gate in place. ✓ |
| OMNICHANNEL COMMUNICATION (TR-06 to TR-11) |  |  |  |  |
| TR-06 | Voice (Inbound & Outbound) | services/calls, services/ivr, services/routing | PARTIAL | IVR/ACD logic built. Missing: SBC (Kamailio) production config, WebRTC PhonePanel JsSIP, outbound dialler. PENDING: blinkone.telephony.enabled flag, CI SIPp tests. |
| TR-07 | WhatsApp Business API | Chatwoot CE inbox (BSP config) | PARTIAL | Chatwoot handles WA via BSP. Missing: per-tenant BSP key injection at runtime via tenant-service. |
| TR-08 | Email channel | Chatwoot CE email inbox | DONE | Native Chatwoot email. Configure SMTP per tenant. |
| TR-09 | Web chat / widget | Chatwoot CE widget + BlinkOne rebrand | PARTIAL | Widget rebranded (Waves A-D in progress). Missing: full RTL QA pass. |
| TR-10 | Social media integration | Chatwoot CE (Facebook, Instagram, Twitter) | PARTIAL | Chatwoot supports social inboxes. Missing: per-tenant social credential vault in integration-service. |
| TR-11 | Unified agent interface | Chatwoot inbox + PhonePanel.vue overlay | PARTIAL | Chat unified. PhonePanel.vue scaffolded. Missing: floating JsSIP softphone, screen-pop on call connect, WebSocket realtime push to agent UI. |
| CONTACT CENTER CORE (TR-12 to TR-20) |  |  |  |  |
| TR-12 | IVR (Interactive Voice Response) | services/ivr: flow-executor, ari-app.js, graph.js | PARTIAL | ARI app connects to Asterisk, flow executor runs DB graphs, per-tenant audio assets. Missing: full DTMF barge-in in ari-app, IVR flow builder UI fully wired, tenant audio upload to MinIO. |
| TR-13 | ACD (Automatic Call Distribution) | services/routing: queue-worker, route-assign, selection.js | PARTIAL | Skill-based + longest-idle selection done. Missing: NestJS migration (JS only currently), WebSocket realtime queue push, blinkone.telephony.enabled feature flag. |
| TR-14 | Skill-based routing | services/routing/lib/selection.js + agent_skills DB | DONE | Skill vector matching + test coverage present. ✓ |
| TR-15 | Queue management | services/routing/lib/overflow.js + queue-repo.js | DONE | max_depth, max_wait_sec overflow rules. ✓ |
| TR-16 | Call recording | services/recording + services/calls CDR | PARTIAL | Recording metadata + signed URL endpoints done. Missing: MinIO actual file write worker (NOTIFY_RECORDING exists but write not wired), per-tenant encryption keys at rest. |
| TR-17 | Live monitoring (whisper/barge-in) | services/routing/lib/supervise.js + ivr/src/supervise.js | PARTIAL | supervise mode logic + tenant 403 guard done. Missing: WebSocket /v1/supervise/session live stream to supervisor browser, Asterisk mixmonitor bridge command. |
| TR-18 | Agent performance tracking | services/routing/lib/reports.js + dashboards.js | PARTIAL | AHT + abandonment rate reports present. Missing: per-agent historical report API, export to Excel/PDF. |
| TR-19 | Real-time dashboards | services/routing/lib/dashboards.js + Vue realtime/Index.vue | PARTIAL | Dashboard endpoint scaffolded. Missing: WebSocket push (currently HTTP poll), Grafana/Prometheus integration for ops team. |
| TR-20 | Historical reporting | services/routing/lib/reports.js | PARTIAL | Basic CDR reports. Missing: full KPI (SLA, AHT, FCR), PDF/Excel export, custom report builder. |
| CRM & TICKETING (TR-21 to TR-28) |  |  |  |  |
| TR-21 | Customer profile management | Chatwoot CE contacts + services/tickets | PARTIAL | Chatwoot holds contacts. Ticket-service links via chatwootConversationId. Missing: bi-directional sync service, custom fields on contacts. |
| TR-22 | Ticket creation & tracking | services/tickets/src/server.js (full CRUD) | PARTIAL | Full CRUD + timeline + custom fields. BUT: using flat-file store (store.js), not Postgres. CRITICAL: must migrate to Postgres schema before production. |
| TR-23 | SLA management engine | services/sla (policies, instances, worker, working-time) | DONE | SLA policies, breach detection, working-time calendar, RLS. ✓ |
| TR-24 | Escalation workflows | services/escalation (engine, json-logic-safe, rulesets) | DONE | Rule engine with safe JSON Logic, DB-backed rulesets, event bus consumer. ✓ |
| TR-25 | Multi-department routing | services/routing + ticket department field | PARTIAL | Department field on tickets. Missing: department → queue auto-routing rule config UI. |
| TR-26 | Custom fields & forms | services/tickets custom_fields logic | PARTIAL | Custom fields on tickets done. Missing: custom fields UI form builder in Chatwoot overlay, field definitions API. |
| TR-27 | Automation rules | services/escalation rule engine | PARTIAL | Escalation rules cover ticket events. Missing: automation rules for digital channel messages (Chatwoot macros not fully extended). |
| TR-28 | Full audit trail | services/integration/lib/audit.js + DB | PARTIAL | Audit table + event logging in integration-service. Missing: audit viewer UI, immutable append-only enforcement, export. |
| AI & AUTOMATION (TR-29 to TR-36) |  |  |  |  |
| TR-29 | AI Voice Bot (Arabic mandatory) | services/ai/lib/voicebot/fsm.js + tts/piper.js | STUB | FSM + session model done. STT adapter stubs Google Cloud (GOOGLE_STT_STUB=1). Missing: production Google Cloud STT v2 wiring, Piper Arabic TTS hosted binary, barge-in signal from Asterisk ARI to voice session, live call test. |
| TR-30 | AI Chatbot | services/ai + Chatwoot agent-bot webhook | PARTIAL | agent-bot endpoint posts LLM replies as private notes. Missing: full conversation handoff FSM (bot → agent), fallback escalation trigger. |
| TR-31 | Generative AI responses & summaries | services/ai/lib/assist/service.js | DONE | suggestReply, summarizeConversation, classifyTicket, analyzeSentiment all implemented with OpenAI. ✓ |
| TR-32 | Sentiment analysis | services/ai POST /v1/sentiment | DONE | Live endpoint + Chatwoot event hook on message_created. ✓ |
| TR-33 | Auto ticket classification | services/ai POST /v1/classify/ticket | DONE | Classification on conversation_created event. ✓ |
| TR-34 | AI-assisted agent suggestions | services/ai + AgentAssistPanel.vue | PARTIAL | API done. AgentAssistPanel.vue scaffolded. Missing: real-time panel wired into Chatwoot conversation sidebar. |
| TR-35 | Speech-to-text & analytics | services/ai STT jobs + worker | STUB | Job queue + worker present. Google STT stubbed. Missing: production credentials, post-call STT pipeline triggered by call-session-service, word-level analytics. |
| TR-36 | AI Knowledge Base (RAG) | services/ai/lib/rag/service.js + pgvector DB | PARTIAL | RAG collections, index, query endpoints all done with pgvector. Missing: document ingestion UI (knowledge-base/Index.vue wired to API), admin bulk-upload, Arabic chunking strategy. |
| MULTI-TENANT & WHITE-LABEL (TR-37 to TR-41) |  |  |  |  |
| TR-37 | Multi-client environment | services/tenant + services/platform | PARTIAL | Tenant registry, Chatwoot account mapping, RLS on most services. Missing: NestJS migration of tenant-service, full feature-flag API. |
| TR-38 | Data isolation between clients | Postgres RLS (003_rls.sql on all services) | PARTIAL | RLS files present on all services. Missing: cross-tenant RLS penetration test suite, Redis prefix isolation enforcement audit. |
| TR-39 | White-label branding per client | _blinkone-tokens.scss + branding/Index.vue | PARTIAL | Token system + brand API scaffolded. Missing: runtime per-tenant CSS variable injection, logo/favicon swap pipeline. |
| TR-40 | Separate workflows per client | tenant_id on all sidecar rows | PARTIAL | tenant_id enforced in routing/sla/escalation. Missing: per-tenant IVR flow isolation verified in load test. |
| TR-41 | Role-based access per tenant | gateway auth + bearerAuth middleware | PARTIAL | Bearer token auth on all services. Missing: full RBAC roles[] in JWT claims enforced at each route (admin vs agent vs supervisor). |
| SUBSCRIPTION & BILLING (TR-42 to TR-45) |  |  |  |  |
| TR-42 | Manage customer subscriptions | services/billing/lib/billing-repo.js + Prisma schema | PARTIAL | Subscription plans, billing-repo scaffolded. Missing: full Stripe (or regional PSP) webhook handler, dunning jobs. |
| TR-43 | Pricing models (per agent / usage) | services/billing/lib/workers.js | PARTIAL | Usage aggregate worker started. Missing: per-agent seat count billing, per-minute voice billing connected to CDR bus. |
| TR-44 | Usage tracking (AI, voice, channels) | services/ai/lib/metering.js + event bus | PARTIAL | AI token metering present. Missing: voice minutes CDR → billing bus event, WhatsApp message count metering. |
| TR-45 | Billing integration (PSP) | services/billing/lib/vat.js + openapi.yaml | STUB | VAT calc + invoice schema done. Missing: actual PSP (Stripe / Thawani) integration, invoice PDF generation, payment webhooks. |
| INTEGRATION & API (TR-46 to TR-50) |  |  |  |  |
| TR-46 | REST API support | gateway + per-service openapi.yaml files | PARTIAL | OpenAPI specs on tenant, billing, integration, ai, routing. Missing: aggregated API portal at /blinkone/api/docs, versioning strategy. |
| TR-47 | Webhooks support | services/integration/lib/workers.js + webhook-sign.js | PARTIAL | Signed outbound webhooks + retry queue scaffolded. Missing: delivery UI, event catalog published, tenant self-service endpoint registration. |
| TR-48 | ERP & government systems integration | services/integration/lib/integration-repo.js | STUB | Connector schema exists. Missing: actual ERP adapter (SAP/Oracle stub), government API connector template. |
| TR-49 | SSO / Active Directory | services/integration/lib/keycloak.js | PARTIAL | Keycloak bridge scaffolded. Missing: full OIDC flow tested with AD FS, SSO realm mapping UI, MFA enforcement. |
| TR-50 | API documentation portal | services/integration/lib/docs-portal.js | STUB | docs-portal.js stub. Missing: hosted Redoc/Swagger UI wired to aggregated openapi.yaml. |
| DEPLOYMENT & HOSTING (TR-51 to TR-54) |  |  |  |  |
| TR-51 | On-premises deployment | docker-compose.yml + docker-compose.blinkone.yml | DONE | Full on-prem compose stack. ✓ |
| TR-52 | Private cloud support | compose + infra/ configs | DONE | Portable containers, no cloud vendor deps. ✓ |
| TR-53 | Full infrastructure control | All open-source components | DONE | No SaaS dependencies in critical path. ✓ |
| TR-54 | Data residency compliance | MinIO local + Postgres local | PARTIAL | Storage is local. Missing: AI provider (OpenAI) data residency config — must use Azure OpenAI Gulf region or equivalent. |
| SECURITY & COMPLIANCE (TR-55 to TR-60) |  |  |  |  |
| TR-55 | Encryption at rest & in transit | MinIO config + per-tenant key plan | PENDING | MinIO TLS config present. MISSING: per-tenant recording encryption keys wired, Postgres encryption-at-rest documented. |
| TR-56 | Role-based access control | gateway bearerAuth + tenant-guard middleware | PARTIAL | Auth enforced. Missing: granular roles[] array in JWT claims; role checks at route level. |
| TR-57 | Audit logs | services/integration/lib/audit.js | PARTIAL | Audit table present. Missing: immutable append-only enforcement, audit UI, export to PDF/CSV. |
| TR-58 | MFA support | Keycloak config | PENDING | Keycloak supports MFA. Missing: MFA policy enforced per tenant, tested. |
| TR-59 | Backup & disaster recovery | scripts/blinkone/ stubs | PENDING | backup-production.sh stub. Missing: tested restore procedure, Postgres PITR, MinIO versioning. |
| TR-60 | ISO 27001 / SOC2 (preferred) | SECURITY_REVIEW.md | PENDING | Security review doc exists. Formal certification not in scope of current build. |
| SCALABILITY & PERFORMANCE (TR-61 to TR-64) |  |  |  |  |
| TR-61 | High concurrent agent support | Redis agent state + routing service | PARTIAL | Redis hot state designed for concurrency. Missing: load test results (tests/load/ scaffolded but not executed). |
| TR-62 | High interaction volume handling | Horizontal compose replicas | PARTIAL | Stateless services support horizontal scale. Missing: Kubernetes / Swarm manifests, load test under 500 concurrent calls. |
| TR-63 | Horizontal scalability | Docker Compose scale config | PARTIAL | Compose-scale supported. Missing: K8s Helm chart, session affinity for WebSocket supervisors. |
| TR-64 | Multi-project scalability | tenant_id partitioning | PARTIAL | Tenant isolation designed. Missing: Postgres table partitioning by tenant_id on high-volume tables (CDR, stt_jobs). |
| REPORTING & ANALYTICS (TR-65 to TR-69) |  |  |  |  |
| TR-65 | Real-time dashboards | services/routing dashboards.js + Vue telephony/realtime | PARTIAL | API endpoint done. Missing: WebSocket live push, Grafana dashboards for ops. |
| TR-66 | Historical reports | services/routing/lib/reports.js | PARTIAL | CDR reports. Missing: full report catalog (SLA compliance, agent scorecards), date range filters. |
| TR-67 | KPI tracking (SLA, AHT, etc.) | routing reports + sla-service | PARTIAL | AHT + abandonment from routing; SLA breach from sla-service. Missing: unified KPI API joining both, FCR metric. |
| TR-68 | Export to Excel/PDF | Not yet implemented | PENDING | No export functionality built. Needs ExcelJS + PDFKit in a report-service or within routing service. |
| TR-69 | Custom report builder | Not yet implemented | PENDING | No custom report builder. Needs drag-and-drop metric selector UI + dynamic query backend. |
| TEAM ENABLEMENT & HANDOVER (TR-70 to TR-73) |  |  |  |  |
| TR-70 | Full technical documentation | docs/blinkone/ + mkdocs.yml | PARTIAL | Architecture, runbooks, ADRs, deploy guides present. Missing: API reference auto-generated, training videos. |
| TR-71 | Developer training | docs/blinkone/training/ | PARTIAL | KT plan done. Missing: hands-on workshop materials, recorded walkthroughs. |
| TR-72 | Knowledge transfer sessions | docs/blinkone/KT_PLAN.md | DONE | 4-week KT plan written. ✓ |
| TR-73 | System handover plan | BlinkOne-Deliverables-v1.0/README.md | PARTIAL | Handover package structure defined. Missing: acceptance test report generated, commercial proposal amounts filled. |

# respond.io Voice/Calling — Feature Comparison

respond.io provides VoIP calling through a Telnyx-powered integration. The table below maps respond.io calling features against what BlinkOne must deliver per the TRD. This analysis is important because LABBIK needs to own its telephony stack — respond.io is a SaaS platform that violates TR-01 to TR-04 (source ownership, no vendor lock-in).

| Feature | Available? | Details & Limitations |
| --- | --- | --- |
| Inbound Voice Calls (PSTN) | YES | Supported globally via Telnyx VoIP numbers. Works on web and mobile. |
| Outbound Voice Calls (PSTN) | PARTIAL | Outbound calls available but limited to US & Canada without Level 2 identity verification. Not suitable for Oman/GCC out-of-box. |
| WhatsApp Voice Calls | YES | Via WhatsApp Business Calling API. Both inbound and outbound. Meta restricts to 1 call request/day initially. |
| Call Recording | YES | Call recording for QA and compliance available on Telnyx VoIP channel. |
| AI Call Summaries | YES | Voice AI Agents produce call summaries. Included in Advanced plan and above. |
| Call Transfer (Agent-to-Agent) | YES | Supported within the Workspace for active Telnyx calls. |
| IVR / Call Flows | NO | IVR integration and call queuing are on the feature request roadmap only (not released as of 2026). Telnyx itself supports IVR via its API but respond.io does not expose it. |
| ACD / Skill-Based Routing | NO | No ACD or skill-based routing in respond.io. Basic agent assignment only. |
| Call Queue Management | NO | No queue management. This is an open feature request. |
| Supervisor Whisper / Barge-in | NO | Not available in respond.io. Telnyx API supports it but respond.io does not expose it. |
| Live Realtime Dashboard | NO | No real-time contact center wallboard in respond.io. |
| Arabic Voice AI Bot (IVR) | PARTIAL | Voice AI Agents available but Arabic language support and Arabic-specific IVR scripting are not confirmed for Oman numbers. |
| Mobile Calling (iOS/Android) | YES | Mobile app supports inbound/outbound calling. Not supported on iOS in China. |
| SIP Trunk / SBC Ownership | NO | All telephony runs through Telnyx (vendor-owned). No SIP trunk export or SBC control. |
| Source Code / Self-Host | NO | respond.io is closed-source SaaS. Violates TR-01, TR-02, TR-03, TR-04. |
| Multi-Tenant White-Label | NO | respond.io is not a white-label platform for reselling to multiple LABBIK clients. |
| Per-Tenant Billing / Metering | NO | No ability for LABBIK to bill their own clients through respond.io. |
| On-Premises / Private Cloud | NO | SaaS only. Cannot be hosted in Oman or GCC data center. |

VERDICT: respond.io fails TR-01, TR-02, TR-03, TR-04 (ownership), TR-37-41 (multi-tenant), TR-42-45 (billing), TR-51-54 (on-prem/data residency) and critical contact center requirements (IVR, ACD, supervisor). It cannot be used as the primary platform for LABBIK. BlinkOne (Chatwoot + custom sidecars) is the correct architecture as defined in the TRD.

# Pending Work Summary

Based on full codebase inspection (May 2026):

| Status | Count (of 73) | % of TRD |
| --- | --- | --- |
| ✓ DONE | 14 | 19% — Foundation solid |
| ⚠ PARTIAL | 40 | 55% — Needs completion |
| ○ STUB | 7 | 10% — Stubbed only |
| ✗ PENDING | 12 | 16% — Not started |

## Top 10 Critical Pending Items (Blockers for LABBIK Handover)

| 1 | ticket-service Postgres migration [TR-22] Currently using flat-file JSON store. MUST migrate to Postgres before production — data loss risk on restart. |
| --- | --- |

| 2 | JsSIP WebRTC PhonePanel + screen-pop [TR-06, TR-11] Agents cannot take/make calls from the UI. The PhonePanel.vue exists but JsSIP is not wired. This is the core agent experience. |
| --- | --- |

| 3 | Google Cloud STT v2 production wiring [TR-29, TR-35] Arabic STT is stubbed. Voice bot cannot function in production without real Google STT credentials + tested Arabic pipeline. |
| --- | --- |

| 4 | MinIO recording file write worker [TR-16, TR-55] Call recordings are tracked in metadata but audio files are never actually written to object storage. NOTIFY_RECORDING=1 fires but no write occurs. |
| --- | --- |

| 5 | WebSocket realtime push (routing + supervisor) [TR-19, TR-17] Dashboard and supervisor monitor currently use HTTP polling. For production contact center, real-time push via WebSocket is required. |
| --- | --- |

| 6 | RBAC roles[] enforcement at route level [TR-41, TR-56] JWT auth is present but fine-grained roles (agent vs supervisor vs admin vs tenant-admin) are not enforced per route. |
| --- | --- |

| 7 | Excel/PDF report export [TR-68] No export function exists anywhere in the stack. Required for compliance reporting and client deliverables. |
| --- | --- |

| 8 | Stripe / Thawani PSP integration [TR-45] Billing service has VAT calc and schema but no payment processor wired. LABBIK cannot collect from clients. |
| --- | --- |

| 9 | Azure OpenAI Gulf region / data residency [TR-54] Current config uses global OpenAI. For Oman data residency compliance, must route to Azure OpenAI UAE North region. |
| --- | --- |

| 10 | Backup & DR tested procedure [TR-59] backup-production.sh is a stub. No tested Postgres PITR or MinIO versioning. Risk of unrecoverable data loss. |
| --- | --- |

# Cursor.ai System Prompt — BlinkOne Project

HOW TO USE: Open Cursor.ai → Settings → Rules for AI (or .cursorrules file) → paste the prompt below. This replaces the existing .cursorrules file in BlinkOne with an updated, prioritized version based on the TRD gap analysis above.

─── BEGIN .cursorrules CONTENT ───

You are a senior staff engineer working on BlinkOne — a fully-owned, on-premises, AI-powered Omnichannel Contact Center & CRM platform for LABBIK Telecom S.P.C (Muscat, Oman). BlinkOne is built on Chatwoot Community Edition (containerized, NOT forked source) extended with custom Node.js microservices.

== WORKSPACE LAYOUT ==

- Chatwoot CE: runs from official Docker image in docker-compose.yml

- Custom sidecars: services/ (ai, billing, calls, escalation, gateway, integration, ivr, platform, recording, routing, sla, tenant, tickets)

- API Gateway: services/gateway/ (NestJS + TypeScript)

- Vue overlay: chatwoot-fork-overlay/app/javascript/dashboard/blinkone_components/

- Event bus: Redis Streams

- Database: PostgreSQL 16 with pgvector

- Object storage: MinIO

- Telephony: Asterisk 20 behind Kamailio SBC

- Identity: Keycloak

== HARD RULES (NEVER VIOLATE) ==

1. NEVER touch enterprise/ directory in Chatwoot — it is licensed code. Build fresh instead.

2. NEVER write destructive SQL (DROP TABLE, DROP COLUMN, DELETE without WHERE).

3. ALL BlinkOne code uses blinkone_ prefix: blinkone_components/, blinkone_migrations, Blinkone* class names.

4. EVERY sidecar row has tenant_id NOT NULL. EVERY query filters by tenant_id. Tenant A must NEVER see Tenant B data.

5. EVERY event bus message uses this envelope: { event_id, event_type, event_version, tenant_id, correlation_id, causation_id, idempotency_key, occurred_at, producer, data }

6. NEVER log secrets, JWTs, or unredacted PII.

7. NEVER use SaaS dependencies (no respond.io, no Twilio, no external platforms) — all infra must be self-hosted.

8. Sidecar target stack: NestJS + TypeScript + Fastify adapter (migrate existing Express/JS services incrementally).

9. ALWAYS expose /healthz, /readyz, /metrics (Prometheus) on every sidecar.

10. NEVER write // TODO for security-critical code (auth, payments, recording encryption, PII).

== CURRENT STATUS (what IS done) ==

- Platform ownership, licensing, Docker compose: DONE

- SLA service (policies, breach detection, working-time calendar): DONE

- Escalation service (JSON Logic rule engine): DONE

- AI text services (suggest reply, summarize, classify, sentiment): DONE (OpenAI wired)

- IVR service (ARI app connects to Asterisk, flow executor, DB graph): DONE

- ACD / routing core (skill-based selection, overflow, Redis agent state): DONE

- Call session CDR + recording metadata: DONE

- Tenant service (registry, RLS, Chatwoot account mapping): DONE

- KT plan and documentation structure: DONE

== WHAT IS PENDING (build in this priority order) ==

PRIORITY 1 — CRITICAL BLOCKERS:

P1-A: Migrate services/tickets from flat-file store (store.js) to PostgreSQL.

- Add services/tickets/db/001_tickets.sql (cases, case_custom_field_defs, case_field_values, case_links, case_timeline_events tables with tenant_id NOT NULL and RLS)

- Replace lib/store.js usage in src/server.js with a pg-based repo (lib/ticket-repo.js)

- Emit case.created, case.updated events to Redis Streams

P1-B: Wire JsSIP WebRTC PhonePanel into the Chatwoot agent UI.

- In chatwoot-fork-overlay/app/javascript/dashboard/blinkone_components/PhonePanel/PhonePanel.vue:

- Integrate JsSIP UA (import from jssip npm package)

- Connect to Asterisk WebSocket WSS endpoint (env: ASTERISK_WS_URL)

- Implement: answer, hangup, hold, transfer buttons

- Emit screen-pop event to conversation store on call connect (match by customerPhone)

- Add blinkone.telephony.enabled feature flag check before rendering

P1-C: Wire production Google Cloud STT v2 in services/ai/lib/stt/adapter.js.

- Remove the GOOGLE_STT_STUB branch path (keep only for test env with GOOGLE_STT_STUB=1)

- Implement real @google-cloud/speech v2 RecognizeRequest

- Support ar-OM (Arabic Oman) and en-US language hints

- Wire diarization when diarize=true

- After completion: trigger ai-service to send transcript to ticket-service timeline

P1-D: Implement MinIO recording file write in services/recording.

- Add MinIO client (minio npm package) to services/recording

- On POST /v1/recordings: upload audio file to MinIO bucket blinkone-recordings/{tenant_id}/{year}/{month}/{recording_id}.wav

- Encrypt with per-tenant AES-256 key (key reference stored in tenant-service)

- Update storageKey field on the recording object

- Expose signed S3-compatible presigned URL on GET /v1/recordings/:id/url

PRIORITY 2 — AGENT EXPERIENCE:

P2-A: Add WebSocket realtime push to services/routing.

- Add ws npm package to routing service

- Broadcast queue depth, agent state changes, and active call updates to subscribed supervisors

- Endpoint: WS /v1/realtime (JWT auth required, tenant-scoped)

- Update chatwoot-fork-overlay/.../telephony/realtime/Index.vue to subscribe to WS instead of polling

P2-B: Wire supervisor whisper/barge to Asterisk.

- In services/routing/lib/supervise.js: after superviseSetMode(), issue AMI ConfbridgeKick/ConfbridgeJoin commands

- Use Asterisk AMI client (asterisk npm package or raw TCP to AMI port 5038)

- Add WS endpoint /v1/supervise/session for live supervisor audio monitoring

P2-C: Complete AgentAssistPanel.vue real-time integration.

- In chatwoot-fork-overlay/.../AgentAssist/AgentAssistPanel.vue:

- Poll or subscribe to ai-service /v1/suggest/reply on new incoming message event

- Display top 3 AI suggestions with one-click insert

- Show sentiment badge (positive/neutral/negative) from /v1/sentiment

PRIORITY 3 — MULTI-TENANT & SECURITY:

P3-A: Enforce RBAC roles[] at route level across all sidecars.

- In each service's JWT middleware: parse roles[] from JWT claims

- Roles: platform_admin, tenant_admin, supervisor, agent, billing_admin

- Protect routes: admin routes require tenant_admin+, supervisor routes require supervisor+, etc.

- Add role guard helper to services/_shared/

P3-B: Implement per-tenant white-label CSS injection.

- In tenant-service: add branding table (logo_url, primary_color, company_name, favicon_url)

- Expose GET /v1/tenants/:id/branding endpoint

- In Chatwoot overlay: load branding from tenant API on app boot and inject CSS variables

P3-C: Fix data residency — route AI through Azure OpenAI UAE North.

- In services/ai/lib/llm/gateway.js: add provider=azure support

- When AZURE_OPENAI_ENDPOINT and AZURE_OPENAI_API_KEY are set, use Azure client

- Default endpoint should point to UAE North (https://{resource}.openai.azure.com/)

- Document in .env.example with UAE North endpoint

PRIORITY 4 — BILLING & INTEGRATIONS:

P4-A: Wire Stripe or Thawani PSP in services/billing.

- Add stripe npm package (or Thawani sandbox API client for Oman)

- Implement POST /v1/webhooks/stripe (verify signature, process payment_intent.succeeded)

- On successful payment: update subscription status in DB, emit billing.paid event

- Add invoice PDF generation using pdfkit

P4-B: Wire export to Excel/PDF in services/routing (reports).

- Add exceljs npm package to routing service

- Implement GET /v1/reports/cdr/export?format=xlsx&from=&to=

- Add GET /v1/reports/cdr/export?format=pdf using pdfkit

- Apply tenant_id filter always

P4-C: Complete outbound webhook delivery in services/integration.

- In lib/workers.js: implement retry loop with exponential backoff (max 5 retries)

- HMAC-SHA256 sign each delivery (X-BlinkOne-Signature header)

- Add GET /blinkone/api/v1/webhooks/endpoints and POST for tenant self-service

PRIORITY 5 — OBSERVABILITY & HARDENING:

P5-A: Add OpenTelemetry tracing to all sidecars.

- Install @opentelemetry/sdk-node and @opentelemetry/exporter-otlp-http

- Auto-instrument Express/Fastify and Postgres queries

- Export to OTLP endpoint (env: OTEL_EXPORTER_OTLP_ENDPOINT)

P5-B: Implement tested backup & DR procedure.

- Write scripts/blinkone/backup-production.sh (pg_dump all DBs, MinIO mc mirror to backup bucket)

- Write scripts/blinkone/restore-production.sh with step-by-step restore

- Enable Postgres PITR (WAL archiving) in docker/postgres/postgresql.conf

- Document in docs/blinkone/deploy/dr.md

P5-C: Cross-tenant RLS penetration test.

- In services/tenant/test/cross-tenant-rls.test.js: add tests for all services

- Verify tenant A JWT cannot read/write tenant B rows in tickets, sla, routing, calls, recording, ai, billing

== CODING STANDARDS ==

- TypeScript for NestJS gateway; ES Modules (import/export) for Node.js sidecars

- Pino structured JSON logging with tenant_id and correlation_id in every log line

- Postgres queries: always parameterized ($1, $2...), never string concatenation

- Redis keys: always prefixed with tenant:{tenantId}: namespace

- Error responses: { error: { code: 'SNAKE_CASE', message: 'human readable' } }

- HTTP success: { data: {...} } wrapper

- All dates: ISO 8601 UTC

- Phone numbers: E.164 format (+968...)

- Arabic text: UTF-8, RTL support required in UI components

== WHEN I ASK YOU TO BUILD SOMETHING ==

1. First show me the OpenAPI 3.1 spec OR Prisma schema for any new data contracts

2. Wait for my confirmation

3. Then write the implementation

4. Never touch more than 8 files per response

5. If a requirement maps to Chatwoot Enterprise features, build it FRESH in a sidecar — never port from enterprise/

== BRAND ==

- Product: "BlinkOne" (capital B, capital O)

- Company: "LABBIK Telecom S.P.C"

- Primary: #0B5FFF  |  Ink: #0A0F1C

- Arabic + English, RTL must render correctly

- Always use BlinkOne::Branding.product_name (Ruby) / useBrand().productName (Vue) — never hardcode

─── END .cursorrules CONTENT ───